Feasibility Study for AI-Based Video Upscaling Project

1. Introduction

The proposed project, "AI-Based Video Upscaling," involves developing a deep learning system to enhance low-resolution videos (e.g., 480p/720p) to higher resolutions (e.g., 1080p/4K) while preserving temporal consistency and visual quality.

2. Technical Feasibility

- High Feasibility: Video super-resolution is a mature subfield of computer vision with abundant open-source models, datasets, and frameworks.

Key technologies include

CNNs

Transformers

Diffusion models

- Resources Required:

  - Software: PyTorch 2.x, OpenCV/FFmpeg for video handling, pre-trained models from GitHub (e.g., via Hugging Face).

  - Datasets: Publicly available like REDS, Vimeo-90K, DIV2K (for initial image-based testing), and YouTube-VOS for real-world videos.

- Challenges: Handling temporal artifacts (e.g., flickering) requires video-specific models. Real-time inference may need optimizations like TensorRT.

4. Operational Feasibility

- Moderate to High Feasibility: Requires intermediate AI/ML skills (e.g., Python, neural networks) Team roles: One for model training, one for video pipeline, one for evaluation/UI.

- User Adoption: The system can include a simple Gradio/Streamlit interface for uploading videos, making it user-friendly.

5. Schedule Feasibility

- High Feasibility: For a 4-6 month final-year project:

  - Month 1: Literature review, dataset collection, baseline setup.

  - Months 2-3: Model training/testing, optimizations.

  - Month 4: Evaluation, UI development, report writing.

  - Buffer for iterations.

6. Risks and Mitigation

- Technical Risks: Overfitting or poor real-world performance. Mitigation: Use diverse datasets and transfer learning from pre-trained models.

- Resource Risks: GPU access issues.

- Time Risks: Delays in training.

- Ethical Risks: Potential misuse for deepfakes.